BAC DRA TEST EVALUATION SUMMARY

Contents ( To be updated)

1)	Summary	2

A.	Overview / Purpose	2

B.	Scope	2

C.	Out of Scope	3

D.	Exclusions	4

E.	References	4

II. Test Results Summary	5

III. Defect log	6

IV. Test Case Coverage	6

V. Approval and Signoff	6

# Summary

# Overview / Purpose

The purpose of the Test Evaluation Summary is to provide a summary report of the results of the test effort.  This report is then used to obtain approval signoff on the completion of quality testing for the scope of this test effort.

This summary report covers the following:

- SIT Test execution across Iterations and work streams

- Defects found during SIT Test execution

- Defects that remain open upon completion of all test levels & cycles

# Scope

Testing scope includes and is limited to the validation of application components impacted by Data Resiliency Program. Testing would cover the E2E scenarios based on the flow of Data from Data Corruption and ID Monitoring (DCIM), Data Propagation and Corruption Containment (DPCC) & Last Good Data Copy (LGDC).

- Data Corruption and ID Monitoring : DCIM

- Data Ingestion

- Validation of data population for below data sources in different layers – Curated, DR and environment – Hive and Exadata.

| btconverge | Runbook | Instrumentation Log | HaaS | RDR |
| --- | --- | --- | --- | --- |
| Remedy | Autosys | NDM | Informatica | EDR |
| MDH | DNT | DQT | DataStage | CPT |
| Edim | Enventory | NDC | STAR |  |

- IoDC Rules Validation

- Validation IoDC Rules Repository and IoDC Rules for the below IoDCs based on the defined control attributes, impacted data sources and AITs.

| Application Access | Network Volume |
| --- | --- |
| Data Reliability | Inter Application Data Movement |
| Job Queue | Cross Border Data Movement |

- Data Propagation & Corruption Containment : DPCC

- Data Flow Validation (Propagation Algorithm- PropA Response)

- Validation of the data movement from Neo4j (Graph) to Exadata & Exadata to Hive in the concerned tables for PropA.

- Containment Options

- Validation of the applicable containment options for the corrupted AITs.

- Last Good Data Copy : LGDC (To be updated)

- Validated LGDC rules engine

- Operation Management Console : OMC

Below Dashboards and Consoles have been validated:

- Monitor IoDC Inventory

  - Monitor IoDC

  - Escalate Corruption

- Maintain IoDC Inventory

  - View IoDC Inventory

  - Maintain Thresholds

  - Validate and Approve Thresholds

- Step 1 – Monitor and Identify

- Step 2 – Triage

- Step 3 – Contain

- Step 4 – Select LGDC

# Out of Scope

The following is out of scope of testing by the Testing team:

- Unit Testing

- Performance Testing

- UAT Testing

- Reports Testing

- Security Testing

- API Testing

# Exclusions for DEC 2020 MVP

- DCIM

- Pipeline for Instrumentation log – data source is not available in SIT due to unavailability of access from data owners. Currently, data from UAT has been copied to SIT for Test Execution of Application Access - IoDC.

- Automated Pipeline for Autosys – data source is not available currently due to unavailability of access from various AIT – data owners. Currently, one time data was loaded in curated layer for validation of Job Queue – IoDC.

- AIML code is not available currently to move the data from Phoenix to TechADS for real time data processing. Application access IoDC has been validated with the dummy data available in intermediate (ML_ANOMALY) table in DR layer.

- EBDM Integration testing would be performed as part of Release 2 as Kafka Producer has been made available as part of Iteration 11.

- Validation of Data Ingestion of Tanium and NetScout – data sources as data is available till raw layer only.

- DPCC

- Kafka Pipeline for PropA is not available. Data movement for PropA response is expected to happen from Neo4j(Graph) to Hive by Kafka and then to Exadata. Currently due to unavailability of Kafka pipeline, data movement has been considered from Neo4j(Graph) to Exadata and then Exadata to Hive.

- Step3: Contain cannot be validated

- LGDC

# References

| Reference Description | Document Name | Location | Version/Date |
| --- | --- | --- | --- |
| IoDC Repository Design Document |  |  |  |

# II. Test Results Summary

Test Execution Metrics

| Category/Status | Total | Pass | Fail | In Progress | Blocked | Not Started |
| --- | --- | --- | --- | --- | --- | --- |
| Data Ingestion | 217 | 172 | 0 | 0 | 2 | 43 |
| IoDC Rules Validation* based on 6 IoDC | 42 | 42 | 0 | 0 | 0 | 0 |
| Anomaly Detection Limited Scope* | 6 | 0 | 0 | 0 | 0 | 6 |
| EBDM Integration | 4 | 1 | 0 | 0 | 0 | 3 |
| Monitor IoDC Dashboard/ Maintian IoDC Inventory | 81 | 62 | 0 | 0 | 2 | 17 |
| Propagation Algorithm Validation | 21 | 13 | 0 | 0 | 0 | 8 |
| Containment Options | 15 | 9 | 0 | 0 | 0 | 6 |
| DPCC Dashboard | 45 | 9 | 1 | 0 | 8 | 27 |
| LGDC Rules Validation | 34 | 1 | 2 | 0 | 15 | 16 |
| LGDC Dashboards and Consoles | 133 | 53 | 9 | 0 | 11 | 60 |
| Total | 599 | 362 | 12 | 0 | 38 | 186 |

Defects Metrics

| Status/Severity | Critical | Major | Medium | Minor | Total Defects |
| --- | --- | --- | --- | --- | --- |
| Closed | 8 | 24 | 56 | 22 | 110 |
| In Development | 1 | 2 | 0 | 0 | 3 |
| In Testing Hold | 0 | 0 | 1 | 0 | 1 |
| Open | 0 | 2 | 3 | 2 | 7 |
| Ready For Testing | 0 | 2 | 1 | 0 | 3 |
| Grand Total | 9 | 30 | 61 | 24 | 124 |

Outstanding Defects Metrics

| Status/Severity | Critical | Major | Medium | Minor | Total Defects |
| --- | --- | --- | --- | --- | --- |
| In Development | 1 | 2 | 0 | 0 | 3 |
| In Testing Hold | 0 | 0 | 1 | 0 | 1 |
| Open | 0 | 2 | 3 | 2 | 7 |
| Grand Total | 1 | 4 | 4 | 2 | 11 |

Outstanding Defects Lists

# III. Defect log

This section must list a defect log that includes all defects reflected in the Defect Counts section of this TES.

# IV. Approval and Signoff

This document should be approved by impacted stakeholders to be designated by the Project Sponsor. At a minimum, document approvals should occur at the end of each appropriate SDLC phase as well as after any material change to the document.

| Name | Title | Date | Link to Approval email |
| --- | --- | --- | --- |
| Shailesh Deshpande |  |  |  |
| Russel Seth |  |  |  |